# Sprint 10-13 Game Plan

Date: 2026-04-05 MDT

Prepared during: Sprint 9 closeout

Purpose: Next four-sprint plan after isolated structured-store promotion and latency profiling

## Current-State Summary

The isolated Sprint 6 demo store is now dual-path:

vector store populated

structured store partially promoted for the demo-critical subset

Full golden eval now runs end to end on dedicated local Ollama.

The main remaining bottleneck is router latency on local Ollama, not retrieval.

Five golden-query gaps remain:

`GQ-016`

`GQ-017`

`GQ-019`

`GQ-020`

`GQ-023`

## Sprint 10: Router Latency Reduction

### Goal

Cut warm demo-path latency by reducing or bypassing the expensive local-Ollama router step for high-signal query shapes.

### Work Items

Profile router prompts and responses for token volume.

Expand deterministic guards for the most common demo and golden-query patterns.

Add a router-only benchmark so routing latency can be measured independently.

Re-run the demo query pack and compare:

routing correctness

total latency

router-stage latency

### Exit Criteria

Router average latency is materially reduced on the demo query pack.

Routing correctness does not regress on the golden set.

## Sprint 11: Retrieval Gap Closure

### Goal

Close the five known Sprint 9 gaps without regressing the existing 20/25 retrieval pass rate.

### Work Items

Inspect the failing queries and identify whether each miss is:

corpus gap

retrieval issue

routing issue

structured-store gap

Promote any missing structured facts needed for:

Mike Torres contact email

AB-115 site distribution

cancelled purchase orders and reasons

cross-corpus unique part rollups

Add query-specific regression probes for the five failing IDs.

### Exit Criteria

The five named queries improve or are explicitly explained by corpus limits.

Retrieval pass rate improves beyond the current `20/25`.

## Sprint 12: Full Structured Promotion

### Goal

Move from demo-critical structured extraction to a broader isolated-store promotion with repeatable index and store hygiene.

### Work Items

Expand extraction coverage beyond the current 11-chunk subset.

Add a controlled promotion checklist for:

chunk-source selection

extraction run

entity/relationship/table counts

rerun idempotency

Validate that structured queries improve on the larger promoted slice.

### Exit Criteria

Structured store is promoted on a materially larger source slice.

Idempotent reruns are documented and verified.

## Sprint 13: Demo Endpoint Decision And Deployment Path

### Goal

Make the final call on demo serving architecture and prove the chosen path is launchable and supportable.

### Work Items

Compare dedicated local Ollama against a commercial/Azure endpoint for:

latency

routing stability

generation quality

operator complexity

Refresh wheel bundles for the promoted build.

Update operator docs for the selected demo path.

Add a smoke-gate command that a non-author can run before a live demo.

### Exit Criteria

A single demo-serving recommendation is documented.

The chosen path has a repeatable startup and smoke-check flow.

## Guiding Principle

Do not spend more time on prompt cosmetics while router latency remains the dominant cost center. The data now says the next wins are architectural:

cheaper routing

broader structured coverage

explicit endpoint choice for demo use