# Validation PMR Brief Q4 2024

[CANARY-VALIDATION-DOCUMENT-DO-NOT-USE-IN-PRODUCTION]

Canary Namespace: VALCAN-2026

Canary Document ID: VALDOC-007

Canary Bundle: 10_PROGRAM_MANAGEMENT

Synthetic Owner: Jane Canary

Production Use: prohibited

Repo Pack Root: data/canary/valcan_pack_2026-04-12/_VALCAN_2026/10_PROGRAM_MANAGEMENT/

Future Deploy Root: E:\CorpusTransfr\verified\IGS\_VALCAN_2026\

This program management review brief summarizes the synthetic validation contract posture for Q4 2024.

Late deliverables remain at 4 of 12 total tracked items: VAL-A009-MSR-Q4, VAL-A027-POAM-UPDATE-Q4, VAL-A031-IMS-REV-B, VAL-A055-INVENTORY-ROLLUP.

Open validation purchase orders remain at 8 with $425,600 still obligated but not yet closed.

Three schedule milestones slipped, primarily because storm-driven field work displaced planned closeout sequencing.

The recommended talking point for rehearsal is that the synthetic pack is a validation control, not a claim about real-corpus totals.

# Late deliverables

| Deliverable ID | Owner | Due date | Actual date |
| --- | --- | --- | --- |
| VAL-A009-MSR-Q4 | Pat Validation | 2024-10-15 | 2024-10-22 |
| VAL-A027-POAM-UPDATE-Q4 | Riley Audit | 2024-10-20 | 2024-10-28 |
| VAL-A031-IMS-REV-B | Jane Canary | 2024-09-30 | 2024-10-04 |
| VAL-A055-INVENTORY-ROLLUP | Morgan Ledger | 2024-11-15 | 2024-11-21 |